**RUSA Grant Received on 10.08.2018-Rs.2,76,29,636/-**

Utilization report of RUSA Grant till 30.04.2019

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sl.No** | Name of the work | Money utilized  | Expenditure committed  | Remarks |
| 01 | Construction of Computer Centre | Rs.9,00,000/-(Advance paid to PWD Berhampur) | Rs.21,00,000/- | **-** |
| 02 | Renovation of Physical Science Lab/Block | Rs.15,00,000/-(Advance paid to PWD Berhampur) | Rs.35,00,000/- | **-** |
| 03 | Modernization of Biology Block | - | Rs.25,00,000/- | The procurement process is going on |
| 04 | Purchase of Lab equipments | - | Rs.50,00,000/- | The procurement process is going on |
| 05 | Girls Hostel | - | - | The plan is submitted by PWD Berhampur |